## Support Specific

### Tentative Service Execution Plan

### Support Window

- In office Support for Severity 1 to Severity 4: Monday to Friday – 09:00 AM to 06:00 PM

- Out of Office On call support for Severity 1 &2 tickets:

  - Week Days – 06:00 PM to 090:00 AM

  - Weekends/Holidays -  24 Hours

### Production Support

### Reporting of Support Tickets to Client

#### Weekly Status Report:

- The Daffodil Software Ltd. to provide the client with a weekly status report that gives an overall summary of the following:

  - Project health

  - On-going activities

  - Completed tasks

  - Bug fixes

  - Action items across different application areas

#### Monthly Review Meeting:

- Daffodil Software Ltd. will track, summarize and discuss the following in a monthly review meeting with Client:

- Project health

- On-going activities

- Completed tasks

- Bug fixes

- Action items across different application areas Tracking unresolved issues from maintenance projects which impact the Support Plan

- Updating maintenance project progress and resolving critical issues

- Capturing agreements and disagreements and items needing escalation

- Analyze impact on the Support team size based on total volume of support tickets reported

### Suggested Service Level Agreement

Following table depicts the indicative service levels proposed for resolution of the Support Requests assigned to Vendor support team.

| Severity | Criteria | Response Time | Resolution Time |
| --- | --- | --- | --- |
| Critical (1) | Complete shutdown production/ Major impact | ONE HOUR | TWO HOUR |
| High (2) | Failure of critical functionality but not affecting operations or more than 10% users not able to use the application. | TWO HOUR | ONE DAY |
| Medium (3) | Failure/error in functionality which doesn’t affect business operation in general but affects some users in the usage of the application | SIX HOURS | THREE DAYS |
| Low (4) | Failure/error in functionality which doesn’t affect business operation in general and doesn’t affect users in the usage of the application since workaround is available | ONE DAY | FIVE DAYS |

## Escalation Matrix

| LEVEL | Role |
| --- | --- |
| Level 1 | Operations Manager |
| Level 2 | Account Manager |
| Level 3 | COO |